JARAMOGI OGINGA ODINGA UNIVERSITY OF SCIENCE AND TECHNOLOGY SCHOOL OF SPATIAL PLANNING

UNIVERSITY EXAMINATION FOR THE DEGREE OF BACHELOR OF ARTS IN SPATIAL PLANNING

SEMESTER 2016/2017 ACADEMIC YEAR

CENTRE: MAIN CAMPUS

COURSE CODE: PWE 3423

COURSE TITLE:  CONSTRUCTION MANAGEMENT II

EXAM VENUE:  				STREAM: SPATIAL PLANNING

DATE: 				                   EXAM SESSION:

TIME: 2 HOURS

Instructions:

- Answer question 1 ( compulsory ) and ANY other 2 questions.

- Candidates are advised not to write on the question paper.

- Candidates must hand in their answer booklets to the invigilator while in the examination room.

- a)	Explain the handing over procedure of a building project stating the parties involved in each stage.							      			      (15 marks)

b)	State when a contract   is legally and contractually binding.			        (5 marks)

c) 	Define construction management stating its requirements			        (5 marks)

d) 	Outline the requirements involved in construction management		        (3 marks)

e) 	Explain the role of a contract in construction management			        (2 marks)

2. a)	Explain the following types of bids

i)	Low-bid selection							        (4 marks)

ii)	Qualification based selection						        (4 marks)

iii)	Best value selection							        (4 marks)

c)	Once the owner chooses a contractor, explain the kinds of payment methods which could

be agreed upon. 							  	        (8 marks)

3.	a)	Explain the TWO business models used in the construction project	        (4 marks)

b)	As a construction manager, explain the phases involved in project management as explained by the project management institute.			      (10 marks)

c)	With the aid of a sketch, show a project execution plan		        (6 marks)

4.	a)	Explain the stages involved in a construction project.		      (14 marks)

b)	Explain the following documentation as used construction project management				i)	Project requirement definition		   	        (3 marks)

ii)	AS – Built Drawings					        (3 marks)

iii)	Daily Documentation					        (6 marks)

- a)	Outline any THREE sources of conflicts in a construction site	        (3 marks)

b)	Outline the process of conflict resolution on site			        (6 marks)

c)	Explain the following terms as used in construction management

i)	Risk management plan				        (3 marks)

ii)	Legal principles		                                            (3 marks)

iii)	Quality control plan					        (3 marks)

d)	List any FOUR skills, abilities and required knowledge for a construction manager.								        (2 marks)