W1-2-60-1-6

JOMO KENYATTA UNIVERSITY

OF

AGRICULTURE AND TECHNOLOGY

UNIVERSITY EXAMINATIONS 2015/2016

YEAR 4 SEMESTER I EXAMINATIONS FOR THE DEGREE OF BACHELOR OF SCIENCE INFORMATION TECHNOLOGY

BIT 2212: BUSINESS SYSTEM MODELING

DATE: August 2016							  	TIME: 2 HOURS

INSTRUCTIONS: Answer question ONE and any other TWO questions

QUESTION ONE (30 MARKS)- COMPULSORY

- i. Maximize  z=3x1+5x2

x1+2x2≤2,000

x1+x2≤1,500

x2≤600

x1, x2≥0

ii. Maxi z=8x1+5x2

x1≤150

x2≤250

2x1+x2≤500

x1, x2≥0

Evaluate using the graphical method and determine the product mix	(10marks)

- Describe the four areas where business systems modelling techniques can be applied in real life.									(8marks)

- A company produces 3 different kinds of tyres A, B and C. The three different tyres are produced in two different plants. In normal 8 hours working day, plant 1 produces 50, 100 and 100 tyres of A, B and C respectively. Plant 2 produces 60, 60 and 200 tyres of A, B, and C respectively. The monthly demand of A, B and C is 2500, 3000 and 7000 units respectively. The daily cost of operation of plant 1 and 2 is 2500 and 3500 respectivley. Find the minimum number of days that the plant can operate to minimize the costs.											(12marks)

QUESTION TWO (20 MARKS)

- Explain the term transportation model					(6marks)

- Find out the initial function solution for the transportation problem below

| Factories | 1 | 2 | 3 | 4 | Supply |
| --- | --- | --- | --- | --- | --- |
| 1 2 3 | 3 2 3 | 5 5 6 | 7 8 9 | 6 2 2 | 50 75 25 |
| Demand | 20 | 20 | 50 | 60 |  |

Use

- North west corner method

- Least cost method

- Vogel’s approximation method					(14marks)

QUESTION THREE (20 MARKS)

- Explain three phases of project management 					(6marks)

- A project schedule has the following characteristics

| Activity | Name | Time | Activity | Name | Time |
| --- | --- | --- | --- | --- | --- |
| 1-2 1-3 2-4 3-4 3-5 4-9 | A B C D E F | 4 1 1 1 6 5 | 5-6 5-7 6-8 7-8 8-10 9-10 | G H I J K L | 4 8 1 2 5 7 |

- Construct a network diagram model 					(4marks)

- Find the critical path 							(10marks)

QUESTION FOUR (20 MARKS)

- Describe the characteristics of queue system 					(6marks)

- Explain the following terms

- Balking

- Reneging

- Jockeying 								(6marks)

- The mean arrival rate of one customer is 4 minutes and the mean service time is 2.5 minutes. Calculate

- The average number of customer

- Average queue angle

- Time taken by customer in the system				(8marks)