MERU UNIVERSITY OF SCIENCE AND TECHNOLOGY

P.O. Box 972-60200 – Meru-Kenya.

Tel: 020-2069349, 061-2309217. 064-30320 Cell phone: +254 712524293, +254 789151411

Fax: 064-30321

Website: www.must.ac.ke  Email: info@must.ac.ke

University Examinations 2015/2016

SECOND YEAR SECOND SEMESTER EXAMINATION FOR DIPLOMA IN CIVIL ENGINEERING

ECV 2256: PROJECT MANAGEMENT I

DATE: NOVEMBER 2015					   	                 TIME: 11/2 HOURS

INSTRUCTIONS: Answer question one and any other two questions

QUESTION ONE (30 MARKS)

- Define the following terms:

- Contract.

- Bill of quantities.

- Cost estimating.

- Cost benefit analysis.							(4 Marks)

- Explain the three objectives of the bill of quantities document.			(3 Marks)

- Explain the two categories of civil engineering contracts.				(4 Marks)

- Explain the purposes of cost benefit analysis.					(2 Marks)

- Explain any four essential elements of a contract.					(8 Marks)

- Describe the functional unit method of estimating citing two advantages and two disadvantages of the method.							(6 Marks)

- Describe any three pre-bid day activities.						(3 Marks)

QUESTION TWO (15 MARKS)

- Explain the three methods of tendering and where they are usually used.	(5 Marks)

- Explain in details the process of tendering.					(10 Marks)

QUESTION THREE (15 MARKS)

- Explain any five contract documents used in construction.			(10 Marks)

- Explain the all in contract and cite its advantages and disadvantages.		(5 Marks)

QUESTION FOUR (15 MARKS)

- Describe the five principles of selecting units of measurement.			(5 Marks)

- Explain the steps that must be followed in preparation of an estimate.		(10 Marks)