MERU UNIVERSITY OF SCIENCE AND TECHNOLOGY

P.O. Box 972-60200 – Meru-Kenya.

Tel: 020-2069349, 061-2309217. 064-30320 Cell phone: +254 712524293, +254 789151411

Fax: 064-30321

Website: www.must.ac.ke  Email: info@must.ac.ke

University Examinations 2014/2015

SECOND YEAR SECOND SEMESTER EXAMINATION FOR THE DEGREE OF BACHELOR OF BUSINESS ADMINISTRATION

BFB 3250: INTRODUCTION TO PROJECT MANAGEMENT

DATE: AUGUST 2015					   	             TIME: 2 HOURS

INSTRUCTIONS: Answer question one and any other two questions

QUESTION ONE (30 MARKS)

- Define the concept of project management outlining its main characteristics 	(10 Marks)

- Discuss the most common costs of a project 					(10 Marks)

- Describe activities that are key to project termination				(10 Marks)

QUESTION TWO (20 MARKS)

- Feasibility is the measure of how beneficial the development/project will be to the wish or society or the workability of a project.  Discuss any five key areas of feasibility analysis in a project 										(15 Marks)

- Describe five possible sources of project ideas 					(5 Marks)

QUESTION THREE (20 MARKS)

- The local authorities in Kenya have appointed you as a project manager in their “rapid council development” projects.  What will be your key roles and responsibilities as a project manager 										(12 Marks)

- Elucidate some of the key characteristics of a project that differentiates it from other undertakings 									(8 Marks)

QUESTION FOUR (20 MARKS)

- What is a log frame?  Discuss the components of a log frame			(12 Marks)

- With use of examples explain the benefits of involving stakeholders in planning and designing of projects								(8 Marks)

QUESTION FIVE (20 MARKS)

- What is a Gantt Chart?  Identify a project of your own and show how you would use GANTT  Chart to show the duration of tasks against the progression of time	(14 Marks)

- Elucidate the purpose of monitoring projects 					(6 Marks)