W1-2-60-1-6

JOMO KENYATTA UNIVERSITY

OF

AGRICULTURE AND TECHNOLOGY

UNIVERSITY EXAMINATIONS 2017/2018

YEAR IV SEMESTER II EXAMINATION FOR THE DEGREE OF BACHELOR OF LANDSCAPE ARCHITECTURE

ABL 2401:  PROFESSIONAL PRACTICE

DATE:   DECEMBER 2017	         	              TIME: 2 HOURS

INSTRUCTIONS:  ANSWER QUESTION ONE AND ANY OTHER TWO QUESTIONS

QUESTION ONE (40 MARKS)

- Define the following terms as used in the Agreement and Conditions of Contract for Building Works.	[5 marks]

- Provisional Sum

- Certificate of Making Good Defects

- Patent defects

- Final Certificate

- Prime Cost Sum

- State FIVE ways a landscape architect in practice can come into contact with potential clients.	[5 marks]

- List any FIVE key consultants that must be involved in design and supervision of a landscape construction project, stating briefly the role of each both pre-contract and post-contract stages of the project.	[5 marks]

- State FIVE reasons that will necessitate a contractor to apply for extension of time during construction of a project.	[5 marks]

- State FIVE reasons that would lead to termination of a contract for Building Works by a contractor, due to the default by the Employer.	[5 marks]

- Describe the process involved in issuance of a payment certificate to a Contractor engaged in Construction of a landscape project.	[9 marks]

- Define the following terms as used in planning of residential houses;-

(i) Plot coverage

(ii) Plot ratio

(iii) Building lines

(iv) Illustrate your answer using relevant sketches ********** [6 marks]

QUESTION TWO (30 MARKS)

- Describe in detail the pre-contract stages of a construction project before it is awarded to a successful bidder to enter into a contract agreement with a developer/employer.		[15 marks]

- Enumerate any FIVE documents that constitute a building/constitution contract.		[5 marks]

- State FIVE acts that would be deemed as professional misconduct on the part of a consultant in architectural practice.	[5 marks]

- Define the following terms as used in the Agreement and Conditions of Contract for Building Works.	[5 marks]

(i) Liquidated and ascertained damages

(ii) Moiety

(iii) Retention money

(iv) Interim Certificate

(v) Variation order

QUESTION THREE (30 MARKS)

- Describe the role of the lead consultant during the post-contract management of a construction project.	[10 marks]

- Enumerate any FIVE defaults by a contractor that would necessitate determination of the contract with the Employer.	[5 marks]

- State what the following terms mean when used in Contract for Building Works;

(i) Sectional completion

(ii) Force majeure

(iii) Performance bond

(iv) Defects liability period	[5 marks]

- Describe briefly any TWO business practices a landscape architect would employ in practice, stating the advantages and disadvantages of each.	[10 marks]

QUESTION FOUR (30 MARKS)

- State the significance of the following certificates issued by the lead consultant during the implementation of a construction project.		[10 marks]

(i) Handing Over Certificate

(ii) Certificate of Practical Completion

(iii) Certificate of making good defects

- What is meant by the following terms in the procurement process of a construction project?	[5 marks]

(i) Open tendering

(ii) Selective tendering

- State the advantages and disadvantages of each of the above tendering methods.		[5 marks]

- Describe briefly the structure and organization of the construction industry in Kenya.	[10 marks]

QUESTION FIVE (30 MARKS)

- Enumerate any FOUR obligations of the employer to the contractor once the former has executed the contract Agreement on a Construction Project.	[5 marks]

- Describe the role of Board of Registration of Architects and Quantity surveyors (BORAQ) as provided for in Cap 52s of the Laws of Kenya.	[10 marks]

- State any FIVE pre-requisites for establishing an architectural business practice in Kenya.				[5 marks]

- Describe the role of landscape architecture profession in conservation of urban outdoor greenery in low-income urban housing developments.		[10 marks]